## Slide 1
Florian Dupas (Kwalia) & Yoann Le Scoul (Pika)
June 26, 2019
Creating the First DiViNa, the Future of Digital Comics

## Slide 2: The Power of stories
“What unites people?
Armies? Gold? Flags?
Stories.
There’s nothing in the world more powerful than a good story.”
– Tyrion Lannister (Game of Thrones)
© Bing Ratnapala

## Slide 3: Kwalia’s Endeavor
Our mission: allow creators to leverage the power of digital tools to create better visual narratives

## Slide 4: Giving Birth to the DiViNa Format
How can we all unite our efforts? By specifying a standard format for digital visual narratives
The promise of the DiViNa format
  Editorial control
  Cost reduction through industrialization
  Durability
  + Multilingual publications, digital library loans…

## Slide 5: The BDCoMa’s Workflow
Study works labeled as digital comics
List use cases (features)
Define functional concepts
Write DiViNa specifications

## Slide 6: Launching a Pilot Project
Different objectives behind a common goal:
EDRLab: showcase the BDCoMa WG’s work
Pika Edition’s H2T (Hachette Group): demonstrate interest for innovation and working with authors
Yoann Le Scoul (author): experiment with a new form of digital creation
Kwalia: build an authoring tool with creator feedback

## Slide 7: Scope of the work
The 1st example → 4 different items
  A publication (Pika/Yoann)
  The specifications of the DiViNa format (BDCoMa WG)
  A reading engine – and a test app (Kwalia)
  Ideally, an authoring tool (Kwalia)
Hence a variety of points of view to consider:
  Storytelling + Art + Technology + UX/UI Design + …

## Slide 8: Process: back-and-forth between Tech & Art
Dec.
Jan.
Feb.
Mar.
Apr.
May
Tech/UX
Common language
Art/Creation
Tool Dev.
Story-boarding
Work on first 30%
Work on following 70%
Tool Improv.
Voca. Definition
Meeting #1: objectives
Meeting #2: tool prototype and storyboard (possibilities)
Meeting #3: from wishlist to list of effects (decisions)
Meeting #4 to #7: editing the first 30% of the story, with continuous improvement of content, format and tools
June

## Slide 13: Lessons Learned – 1. Vocabulary
  “But what IS a page, really? And what IS a publication?”
  – Everyone in the WG (at some point)

## Slide 14: Lessons Learned – 1. Vocabulary
The lesson: not speaking the same language can make you lose a lot of time
Recommendations
  Define a shared vocabulary
  Allow the introduction of words that make things easier

## Slide 15: Lessons Learned – 2. Limitations
  “The enemy of art is the absence of limitations”
  – Orson Welles

## Slide 16: Lessons Learned – 2. Limitations
The lesson: without limitations, things can easily get out of hand
Recommendations
  Start with why – and continue with why too!
  Also, be ready to say no

## Slide 17: Lessons Learned – 3. UX
“They may forget what you said or did – but they will never forget how you made them feel”

## Slide 18: Lessons Learned – 3. UX
The lesson: UX is key at every level
Recommendation: implement features one by one by order of increasing UX complexity, not technical complexity!

## Slide 19: Lessons Learned – 4. Experimenting
To be honest, we don’t always know what we are doing… And that’s ok!
Recommendation: make experimenting easy

## Slide 20: The BDCoMa’s Updated Workflow
Study works labeled as digital comics
List use cases (features)
Define functional concepts
Write DiViNa specifications
Work on a first example

## Slide 21: Impact on The BDCOMA WG’s WORK
Example of a major evolution: how to deal with animated transitions?
Allow sequences?
Allow video?
Final decision: create a dedicated effect (layer entry animations)

## Slide 22: The DiVINa Format At THIS STAGE
 | Level 0 (simple flow) | Level 1 (markers) | Level 2 (layers)
Tappable stories | Overflow Fit Alternate resources | Page transitions Guided navigation | Layer entry animations
Scrollable stories |  | Snap points | Parallax

## Slide 23: Next Steps
Publication: finish content and improve with effects
DiViNa format: specify and document
Reading engine: publish a first version
Authoring tool: clean code, set up UI and connect

## Slide 24: Thank You
Now please feel free to ask any questions